Hextable Parish Council

Minutes of Hextable Parish Council Facilities Committee held on 16th September 2026, commencing at 9.30am in the Parish Office.

PRESENT

In the Chair			Councillor Hudson

Committee Members	          Cllrs K Varnham, S Wright & D Wigginton

Also in Attendance		Cllr Kattenhorn & Lewis McIntyre

APOLOGIES FOR ABSENCE

None

DECLARATIONS OF INTEREST

None

Update on previous minutes – update given by chairman

Update on Heritage Centre works - Update given by the Clerk, all works that were planned had been completed, however, an additional emergency job was needed to unblock pipes, this is scheduled to be done before 23rd September

Update on lease for SAFC – Clerk advised the football club solicitor is now agreeing terms of the lease with HPC solicitor and then a draft will be sent to both parties – no date yet given for this.

Update on works at Hextable Park Pavilion – Update given by chair, The plumbing has now been completed, outside fascia still needs to be finished. We now have a quote for the double doors, awaiting further quotes. The floor tiling has also been done. Lewis McIntyre gave a report on the rest of the floor as this remains an issue. Building foundations are not great, the floor has slowly been sinking, the groundsmen, along with Cllr Wright have had a look again today. They can only grout or cement the floor to try to stop this but there is no guarantee that it won’t then crack, the tiles are positioned on brick and therefore the floor can’t be lowered. The obvious answer is to replace the building with adequate foundations to avoid this. The Clerk suggested that HPC apply for monies from the big CIL pot to achieve this, members present agreed, the Clerk will get some quotes for the rebuild.

Date of next meeting – Wednesday 27th January 2027 at 9.30am

The meeting closed at 10.10pm

Chairman

972